**Sprint 1 Report: Spotify X Apple Music Blend, 4/23/24**

• **Actions to stop doing:**

* Meeting without appropriate scheduling to ensure that everyone can attend
* Going to meetings prepared with the environment, research

• **Actions to start doing:**

* There haven’t been many meetings so far, so the team should schedule more sessions to work and collaborate.
* We need to ensure that all team members can get the templates up and running so that everyone can start working.

• **Actions to keep doing:**

* Should continue to communicate over Discord, even though we are behind schedule; we are all up to date and on the same page.
* We should start having bi-weekly scrum meetings in order to better task and approach our project.

• **Work completed/not completed:**

User Story: As a Spotify or Apple Music user, I want to be able to log in to my music streaming platform so that the blended playlist can accurately reflect my music taste.

Tasks Completed:

* Set up a MERN stack
* Get Spotify API dev tools
* Ensure Spotify calls can be made and received
* Ensure Spotify authentication works
* Get Apple Music dev tools

Tasks Not Completed:

* Ensure Apple Music calls can be made and received
* Ensure Apple Music authentication works

•**Work completion rate:**

User stories: 0

Ideal work hours: 10

Number of days: 13

User stories per day: 0

Ideal work hours per day (going forward): 2-3

