**Sprint 2 Report: Spotify X Apple Music Blend, 5/7/24**

• **Actions to stop doing:**

* Researching too much and not enough implementation (Apple, Lastfm)
* Not programming in an iterative manner

• **Actions to start doing:**

* Ensure everyone goes to the biweekly meetings so that everyone is on the same page and knows what they need to do

• **Actions to keep doing:**

* Should continue to communicate over Discord to keep each other up to date
* Continue the biweekly meetings
* Working concurrently in individual branches

• **Work completed/not completed:**

User Story: As a Spotify or Apple Music user, I want to be able to log in to my music streaming platform so that the blended playlist can accurately reflect my music taste. [DROPPED]

Revised User Story: As Lastfm users, we want to be able to connect our accounts to create a blended playlist that can accurately reflect our shared music tastes.

Tasks Completed:

* Basic frontend to test server side methods
* Create an algorithm for Blend Logic
* Implement said basic Blend algorithm
* Test Blend algorithm with our accounts and various users
* [NEW] Learn Lastfm API
* [NEW] Ensure Lastfm calls can be made and received

Tasks Not Completed:

* [DROPPED] Ensure Apple Music calls can be made and received
* [DROPPED] Ensure Apple Music authentication works

•**Work completion rate:**

User stories: 2

Ideal work hours: 24

Number of days: 14

User stories per day: 0.15

Ideal work hours per day: ~2

