**Sprint 3 Report: Spotify X Apple Music Blend, 5/21/24**

• **Actions to stop doing:**

• **Actions to start doing:**

* Ensure everyone goes to the biweekly meetings so that everyone is on the same page and knows what they need to do

• **Actions to keep doing:**

* Should continue to communicate over Discord to keep each other up to date
* Continue the biweekly meetings
* Working concurrently in individual branches

• **Work completed/not completed:**

User Story: As a Lastfm user, I want to be able to play the playlist within the site

Tasks Completed:

* Improve upon the blend algorithm
* Cleaner frontend to present webapp features
* Look into how to play the music in the site
* Implement music player functionality
* [NEW] Implement playlist saving

•**Work completion rate:**

User stories: 1

Ideal work hours: 24

Number of days: 14

User stories per day: 0.07

Ideal work hours per day: ~2

